# Week 01 Worklog

Dataset Preparation

Project  Tomato leaf disease detection on AWS

Period  Week 01 working days 1 to 5

# Week Objectives

Prepare tomato leaf images and consistent class labels.

Create reproducible training, validation and test partitions.

Identify data quality issues before training.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Review the tomato leaf dataset, supported classes and project scope. Record the source and the purpose of each data partition. | W01 D1 | W01 D1 | Project dataset and model notes |
| 2 | Inspect image readability, file formats and class folders. Identify corrupted files and inconsistent labels for exclusion or correction. | W01 D2 | W01 D2 | Project dataset and model notes |
| 3 | Review class balance and duplicate images. Keep related or duplicate samples within one partition to reduce data leakage. | W01 D3 | W01 D3 | Project dataset and model notes |
| 4 | Prepare training, validation and test splits. Define resizing, normalization and training augmentation while keeping evaluation preprocessing consistent. | W01 D4 | W01 D4 | Project dataset and model notes |
| 5 | Create the class index mapping and dataset summary. Review sample images from each partition and document remaining quality limitations. | W01 D5 | W01 D5 | Project dataset and model notes |

# Achievements

Organized a labeled tomato leaf dataset with separate evaluation partitions.

Prepared consistent preprocessing and a reusable class index mapping.

Documented data quality checks and potential sources of bias.

# Week 02 Worklog

Model Training and Artifact Preparation

Project  Tomato leaf disease detection on AWS

Period  Week 02 working days 1 to 5

# Week Objectives

Train and review a lightweight tomato leaf classifier.

Prepare model files suitable for CPU inference on Amazon EC2.

Record model identity without relying on unsupported accuracy claims.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Review the MobileNetV3 Small configuration and initialize the training environment. Check that model output dimensions match the class index mapping. | W02 D1 | W02 D1 | Project dataset and model notes |
| 2 | Run an initial training experiment. Review training and validation loss to identify configuration errors and signs of overfitting. | W02 D2 | W02 D2 | Project dataset and model notes |
| 3 | Review the lightweight student model and knowledge distillation workflow. Compare candidate checkpoints using the same validation partition and preprocessing. | W02 D3 | W02 D3 | Project dataset and model notes |
| 4 | Evaluate the selected checkpoint on held-out images. Inspect class-level errors and verify CPU inference with the matching class mapping. | W02 D4 | W02 D4 | Project dataset and model notes |
| 5 | Export the selected checkpoint as model.pth and the label mapping as class_to_idx.json. Calculate SHA256 hashes for later cloud integrity checks. | W02 D5 | W02 D5 | Project dataset and model notes |

# Achievements

Prepared a lightweight model checkpoint and compatible class mapping.

Reviewed model behavior and CPU inference before cloud deployment.

Created identifiable artifacts for storage and retrieval on Amazon S3.

# Week 03 Worklog

AWS Foundations and Cost Planning

Project  Tomato leaf disease detection on AWS

Period  Week 03 working days 1 to 5

# Week Objectives

Map the project requirements to EC2, S3 and CloudWatch.

Choose a deployment Region and review the available AWS credits.

Establish a budget approach for a temporary learning environment.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Explore the AWS Console and identify compute, storage, networking and monitoring services relevant to the machine learning demonstration. | W03 D1 | W03 D1 | Amazon EC2 getting started |
| 2 | Define the responsibilities of Amazon EC2, Amazon S3 and Amazon CloudWatch. Sketch how model storage, compute and monitoring connect. | W03 D2 | W03 D2 | Amazon S3 user guide |
| 3 | Select Asia Pacific Sydney, ap-southeast-2, for the deployment. Review regional resource availability and keep the project resources in a consistent Region. | W03 D3 | W03 D3 | Amazon EC2 getting started |
| 4 | Review the credit balance, expiration and eligible usage. Identify compute, EBS storage, public IPv4 and monitoring as separate potential cost sources. | W03 D4 | W03 D4 | AWS Budgets guide |
| 5 | Prepare a monthly cost budget and notification plan. Define a practice of stopping the instance between sessions and reviewing retained storage costs. | W03 D5 | W03 D5 | AWS Budgets guide |

# Achievements

Defined an AWS architecture centered on EC2, S3 and CloudWatch.

Selected Sydney as the project Region and reviewed credit constraints.

Prepared a cost control plan for the learning environment.

# Week 04 Worklog

AWS Identity and Access Management

Project  Tomato leaf disease detection on AWS

Period  Week 04 working days 1 to 5

# Week Objectives

Understand users, roles, policies and temporary credentials.

Prepare EC2 access to the model artifacts without embedding access keys.

Apply least privilege to storage and monitoring permissions.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Review IAM identities, policy actions and resource ARNs. Separate the human operator permissions from permissions required by the EC2 workload. | W04 D1 | W04 D1 | AWS IAM best practices |
| 2 | Review root account protection and multi-factor authentication. Define a routine access approach that avoids using root credentials for project operations. | W04 D2 | W04 D2 | AWS IAM best practices |
| 3 | Prepare an EC2 service role and instance profile. Review the trust policy that permits EC2 to obtain temporary AWS credentials. | W04 D3 | W04 D3 | AWS IAM best practices |
| 4 | Scope S3 read permissions to the required model artifact prefix. Separate permission to upload artifacts from permission to retrieve them on EC2. | W04 D4 | W04 D4 | AWS IAM best practices |
| 5 | Review CloudWatch permissions for publishing metrics, sending logs and reading logs. Document why logs:FilterLogEvents is distinct from log delivery permissions. | W04 D5 | W04 D5 | CloudWatch Logs guide |

# Achievements

Prepared an IAM role design for EC2 access to AWS resources.

Defined restricted S3 artifact access and monitoring permissions.

Clarified the difference between workload credentials and operator access.

# Week 05 Worklog

Amazon S3 Model Artifact Storage

Project  Tomato leaf disease detection on AWS

Period  Week 05 working days 1 to 5

# Week Objectives

Store the selected model and label mapping in a private S3 bucket.

Use a consistent object prefix and verify artifact integrity.

Review storage permissions and model release organization.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Create the project S3 bucket in the selected Region. Review Block Public Access and encryption settings before uploading any model artifacts. | W05 D1 | W05 D1 | Amazon S3 user guide |
| 2 | Organize the model release under mobilenet-distilled-v1/. Keep the checkpoint and class mapping together as one compatible artifact set. | W05 D2 | W05 D2 | Amazon S3 user guide |
| 3 | Upload model.pth and class_to_idx.json. Review object names, sizes and metadata to ensure that the intended files were stored. | W05 D3 | W05 D3 | Amazon S3 user guide |
| 4 | Compare the stored artifact names with the intended IAM resource prefix. Review how an incorrect key or insufficient permissions can cause access failures. | W05 D4 | W05 D4 | AWS IAM best practices |
| 5 | Download the artifact set for an integrity check and compare SHA256 hashes. Review versioning as an option for retaining earlier model artifacts. | W05 D5 | W05 D5 | Amazon S3 user guide |

# Achievements

Organized the model artifacts in private Amazon S3 storage.

Established a consistent prefix for the selected model release.

Prepared a checksum-based procedure for validating downloaded artifacts.

# Week 06 Worklog

Amazon VPC and Network Access

Project  Tomato leaf disease detection on AWS

Period  Week 06 working days 1 to 5

# Week Objectives

Understand the network path between the Internet, EC2 and S3.

Select an appropriate subnet and review its routing.

Restrict inbound access with Security Groups.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Review VPC, subnet, route table and Internet Gateway concepts. Draw the network path required to reach the project EC2 instance. | W06 D1 | W06 D1 | Amazon VPC user guide |
| 2 | Inspect the available VPC and subnet configuration. Reuse a suitable public subnet after reviewing its route table and public IPv4 settings. | W06 D2 | W06 D2 | Amazon VPC user guide |
| 3 | Review outbound connectivity for retrieving model artifacts from S3. Compare the existing Internet route with the optional S3 gateway endpoint approach. | W06 D3 | W06 D3 | Amazon S3 user guide |
| 4 | Prepare Security Group rules for administrative access. Restrict SSH port 22 to the operator public IP and distinguish inbound from outbound rules. | W06 D4 | W06 D4 | Amazon EC2 getting started |
| 5 | Review the planned web access rules and basic timeout troubleshooting. Document the relationship between the instance address, route table and Security Group. | W06 D5 | W06 D5 | Amazon VPC user guide |

# Achievements

Mapped the VPC routing required by the cloud demonstration.

Selected a suitable subnet and defined restricted SSH access.

Documented a network troubleshooting sequence and optional S3 endpoint improvement.

# Week 07 Worklog

Amazon EC2 Provisioning and Access

Project  Tomato leaf disease detection on AWS

Period  Week 07 working days 1 to 5

# Week Objectives

Provision an EC2 instance suitable for CPU model inference.

Prepare storage and secure administrative access.

Understand instance status checks and lifecycle operations.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Review available x86_64 instance types, memory requirements and regional availability. Choose a suitable option within the project budget. | W07 D1 | W07 D1 | Amazon EC2 getting started |
| 2 | Launch an Amazon Linux 2023 instance with EBS storage. Attach the selected subnet, Security Group and EC2 instance profile. | W07 D2 | W07 D2 | Amazon EC2 getting started |
| 3 | Prepare the SSH key on Windows and restrict private key file permissions. Connect with the correct instance user and current public IPv4 address. | W07 D3 | W07 D3 | Amazon EC2 getting started |
| 4 | Inspect operating system details, free memory, CPU capacity and disk space. Confirm instance status checks before preparing model files. | W07 D4 | W07 D4 | Amazon EC2 getting started |
| 5 | Review Start, Stop, Reboot and Terminate operations. Record which resources persist after Stop and why public IPv4 can change on Start. | W07 D5 | W07 D5 | EC2 stop and start guide |

# Achievements

Prepared the EC2 compute environment for model inference.

Established secure SSH access and reviewed host resource capacity.

Documented lifecycle operations and their storage and IP implications.

# Week 08 Worklog

Connecting Amazon EC2 and Amazon S3

Project  Tomato leaf disease detection on AWS

Period  Week 08 working days 1 to 5

# Week Objectives

Retrieve the model artifact set using the EC2 IAM role.

Resolve credential and object permission issues.

Verify real-model execution in the cloud environment.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Confirm the instance profile is attached to EC2. Check the active AWS identity and Region without placing permanent access keys on the instance. | W08 D1 | W08 D1 | AWS IAM best practices |
| 2 | Download model.pth and class_to_idx.json from mobilenet-distilled-v1/. Use exact object keys and a dedicated checkpoint directory. | W08 D2 | W08 D2 | Amazon S3 user guide |
| 3 | Review missing credential and S3 access denied errors. Check the assumed role, object key and policy resource scope before changing permissions. | W08 D3 | W08 D3 | AWS IAM best practices |
| 4 | Calculate SHA256 hashes on EC2 and compare them with the source artifact manifest. Keep the checkpoint and label mapping paired. | W08 D4 | W08 D4 | Amazon S3 user guide |
| 5 | Load the verified model on EC2 and run a sample tomato leaf prediction. Review the returned class labels and record the model version. | W08 D5 | W08 D5 | Amazon EC2 getting started |

# Achievements

Connected EC2 to private S3 model storage through role-based access.

Validated checkpoint integrity and the matching class mapping on EC2.

Ran a sample prediction using the real model in the cloud environment.

# Week 09 Worklog

Amazon CloudWatch Logs

Project  Tomato leaf disease detection on AWS

Period  Week 09 working days 1 to 5

# Week Objectives

Collect operational logs from the EC2 workload.

Organize log groups and review retention settings.

Troubleshoot access to cloud logs.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Review CloudWatch log groups, log streams and log events. Identify which model initialization and inference events are useful for troubleshooting. | W09 D1 | W09 D1 | CloudWatch Logs guide |
| 2 | Configure the workload to send operational output to CloudWatch Logs. Use identifiable log groups and streams for the project environment. | W09 D2 | W09 D2 | CloudWatch Logs guide |
| 3 | Review log delivery permissions on the EC2 role. Distinguish successful log ingestion from permission to search or read the stored events. | W09 D3 | W09 D3 | AWS IAM best practices |
| 4 | Inspect initialization messages and sample inference logs. Use time ranges and filters to locate failures without exposing credentials or private images. | W09 D4 | W09 D4 | CloudWatch Logs guide |
| 5 | Review the seven-day retention target and log storage costs. Document the scoped logs:FilterLogEvents permission required for command-line log searches. | W09 D5 | W09 D5 | CloudWatch Logs guide |

# Achievements

Organized operational logs in CloudWatch for the EC2 workload.

Prepared a repeatable approach to searching cloud log events.

Reviewed log retention and the permissions required to read logs.

# Week 10 Worklog

CloudWatch Metrics and RAM Alerting

Project  Tomato leaf disease detection on AWS

Period  Week 10 working days 1 to 5

# Week Objectives

Collect memory and disk metrics from the EC2 host.

Build a focused resource monitoring view.

Configure one RAM alarm with an SNS notification action.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Review the difference between standard EC2 metrics and host metrics collected by the CloudWatch agent. Identify RAM and disk usage requirements. | W10 D1 | W10 D1 | CloudWatch agent guide |
| 2 | Install and configure the CloudWatch agent on EC2. Publish host memory and disk metrics under the PlantDisease/Host namespace. | W10 D2 | W10 D2 | CloudWatch agent guide |
| 3 | Inspect CPU, memory and disk graphs for the correct instance. Review metric dimensions, statistics and collection periods before building the dashboard. | W10 D3 | W10 D3 | CloudWatch agent guide |
| 4 | Configure one RAM alarm: Average memory usage above 85 percent for three consecutive one-minute periods. Review how missing data affects its state. | W10 D4 | W10 D4 | CloudWatch alarms guide |
| 5 | Prepare the SNS email notification action and subscription workflow. Review a controlled threshold test procedure and restoration to the operational threshold. | W10 D5 | W10 D5 | CloudWatch alarms guide |

# Achievements

Prepared a CloudWatch monitoring view for EC2 host resources.

Defined one RAM alarm with an explicit threshold and evaluation window.

Documented the notification setup and controlled alarm test procedure.

# Week 11 Worklog

Secure Public Access to the EC2 Workload

Project  Tomato leaf disease detection on AWS

Period  Week 11 working days 1 to 5

# Week Objectives

Connect the existing domain to the EC2 public address.

Enable HTTPS access while retaining domain protection.

Reduce unnecessary public exposure through Security Groups.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Review the DNS path for caycachua.id.vn and identify where its records are managed. Distinguish domain registration from authoritative DNS hosting. | W11 D1 | W11 D1 | iNET SSL and TLS guide |
| 2 | Point the root A record to the current EC2 public IPv4. Review why protected DNS can return proxy addresses instead of the origin address. | W11 D2 | W11 D2 | iNET SSL and TLS guide |
| 3 | Review HTTP and HTTPS access requirements on EC2. Permit ports 80 and 443 while keeping SSH restricted to the operator address. | W11 D3 | W11 D3 | Amazon EC2 getting started |
| 4 | Review the domain certificate and HTTPS connection to EC2. Distinguish the visitor certificate from the origin certificate and the Full Strict setting. | W11 D4 | W11 D4 | iNET SSL and TLS guide |
| 5 | Remove unnecessary public application port rules after successful domain access. Verify that the model demonstration remains reachable through the protected domain. | W11 D5 | W11 D5 | Amazon EC2 getting started |

# Achievements

Connected the project domain to the EC2-hosted demonstration.

Established HTTPS access and reviewed certificate validation at the origin.

Reduced public exposure by removing unnecessary application port rules.

# Week 12 Worklog

AWS Operations Cost Review and Handover

Project  Tomato leaf disease detection on AWS

Period  Week 12 working days 1 to 5

# Week Objectives

Review the completed AWS environment and operating procedures.

Prepare cost-saving Stop and Start instructions.

Consolidate cloud evidence, worklogs and final assessment.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Review the EC2, S3 and CloudWatch resource inventory. Record the purpose, Region and operational dependency of each retained resource. | W12 D1 | W12 D1 | Amazon EC2 getting started |
| 2 | Review billing, credit usage and the monthly cost budget. Identify storage and monitoring charges that can continue while EC2 is stopped. | W12 D2 | W12 D2 | AWS Budgets guide |
| 3 | Prepare an EC2 Stop and Start checklist. Include status checks, the current public IPv4, DNS record updates and a model prediction check. | W12 D3 | W12 D3 | EC2 stop and start guide |
| 4 | Review IAM policies, Security Groups, S3 access and CloudWatch retention. Separate resources to retain for the demonstration from resources eligible for cleanup. | W12 D4 | W12 D4 | AWS IAM best practices |
| 5 | Consolidate the AWS architecture, troubleshooting lessons and operational evidence. Finalize the workshop report, separate self-assessment and twelve weekly worklogs. | W12 D5 | W12 D5 | AWS Budgets guide |

# Achievements

Prepared an operational handover covering compute, storage and monitoring.

Documented cost-saving lifecycle steps and the DNS update requirement.

Consolidated the project report, self-assessment and weekly worklog records.