# Week 01 Worklog

Dataset Preparation

Project  Tomato leaf disease detection on AWS

Period  Week 01 working days 1 to 5

# Week Objectives

Prepare tomato leaf images and consistent class labels.

Create reproducible training, validation and test partitions.

Identify data quality issues before training.

# Tasks to be carried out this week

| Day | Task | Start Date | Completion Date | Reference Material |
| --- | --- | --- | --- | --- |
| 1 | Review the tomato leaf dataset, supported classes and project scope. Record the source and the purpose of each data partition. | W01 D1 | W01 D1 | Project dataset and model notes |
| 2 | Inspect image readability, file formats and class folders. Identify corrupted files and inconsistent labels for exclusion or correction. | W01 D2 | W01 D2 | Project dataset and model notes |
| 3 | Review class balance and duplicate images. Keep related or duplicate samples within one partition to reduce data leakage. | W01 D3 | W01 D3 | Project dataset and model notes |
| 4 | Prepare training, validation and test splits. Define resizing, normalization and training augmentation while keeping evaluation preprocessing consistent. | W01 D4 | W01 D4 | Project dataset and model notes |
| 5 | Create the class index mapping and dataset summary. Review sample images from each partition and document remaining quality limitations. | W01 D5 | W01 D5 | Project dataset and model notes |

# Achievements

Organized a labeled tomato leaf dataset with separate evaluation partitions.

Prepared consistent preprocessing and a reusable class index mapping.

Documented data quality checks and potential sources of bias.